# AI Driven Forecasting for Efficient Food Supply Chain Management

Software Requirements Specification

# Version 1.0

Group Id: F25PROJECTA07AD

Supervisor Name :Dr. Said Nabi

Revision History

| Date (dd/mm/yyyy) | Version | Description | Author |
| --- | --- | --- | --- |
| 30/11/2025 | 1.0 | An AI-enabled system that predicts daily and weekly customer counts and food demand for restaurants, helping reduce waste, optimize inventory, and improve overall supply chain efficiency. It leverages data-driven approaches to ensure timely availability of items and enhance customer satisfaction. | BC210400577, BC220409484 |

Table of Contents

- Scope (of the project)

- Functional Requirements Non Functional requirements

- Use Case Diagram

- Usage Scenarios

- Adopted Methodology

- Work Plan (Use MS Project to create Schedule/Work Plan)

SRS Document

- Scope of Project:

The scope of this project is to design and build an AI powered system that can predict the number of customers and also the food demand for restaurants and other food places. The plan is to use the historical sales data, weekly/seasonal food trends, any special holidays and other factors that would likely affect customer behavior. Then based on all this information the system will generate daily/weekly forecasts so restaurants can manage their inventory better, reduce the food waste, avoid food shortage and also improve customer experience. In this project we will also create a simple and user friendly interface where restaurant managers can view these predictions and insights. There will be some reporting tools as well. These reporting tools can track how the food consumption changes over time. Also the system will be connected with the restaurant's POS system which will help adjusting the inventory in real time. Even though the initial focus of this project is small or medium sized restaurants the system is scalable and can be expanded for bigger chains with multiple branches.

- Functional and non Functional Requirements:

Requirements that are well thought through and clearly documented are essential to any successful software engineering project. There are two main different types of system requirements that should be gathered by those working on software projects. System requirements can be categorized as either functional requirements or nonfunctional requirements.

Functional requirements define a systems or product’s interactive and usable elements. A functional requirement describes functions or features developers design to enable users to complete desired actions to reach a specific objective.

Non-functional requirements define the specifications that describe a system’s constraints or operational abilities. It also describes criteria used to judge a system’s operations and doesn’t refer to the behaviors or functions within that system.

  - Functional Requirements:

2.1.1 Data Collection

- The system shall collect historical data of customers (daily and weekly counts).

- The system shall record food items sold, quantity, and time of purchase.

- The system shall allow manual data entry for smaller outlets without POS systems.

2.1.2. Data Pre-processing

- The system shall clean raw data by removing duplicates, handling missing values, and normalizing entries.

- The system shall support data transformation (e.g., grouping by day, week, or food category) among others.

- The system shall allow users to upload CSV/Excel datasets.

2.1.3. Prediction

- The system shall predict the number of customers for the next day and the upcoming week.

- The system shall forecast the demand for specific food items based on historical consumption.

- The system shall allow the user to choose between multiple prediction models (e.g., Linear Regression, ARIMA, LSTM).

2.1.4. Visualization & Reporting

- The system shall generate graphical charts (line, bar, pie) showing past trends and predicted demand.

- The system shall provide downloadable reports in PDF/Excel format.

- The system shall display daily and weekly prediction dashboards for quick decision-making.

2.1.5. Inventory Planning Support

- The system shall suggest approximate quantities of raw materials required based on predicted demand.

- The system shall generate alerts if the predicted demand is significantly higher or lower than average.

2.1.6. User Management

- The system shall allow different types of users (e.g., admin/manager, staff).

- The system shall support secure login and authentication.

- The system shall maintain a history of predictions for future reference.

2.1.7. System Maintenance & Updates

- The system shall allow retraining of the prediction model when new data is added.

- The system shall automatically update predictions when the dataset is refreshed.

  - Non Functional Requirements:

### 2.2.1. Performance:

- The system should generate daily and weekly predictions within a few seconds.

- Data upload and preprocessing should complete efficiently without noticeable delays.

- Dashboards and charts must load smoothly for the user.

### 2.2.2 Reliability & Availability

- The system should maintain consistent uptime and remain accessible during operational hours.

- It must continue functioning properly even if some components fail temporarily.

### 2.2.3 Scalability

- The system should handle increasing data volume over time.

- It must support both small restaurants with manual entry and larger outlets with automated data.

### 2.2.4. Security:

- User login must be protected using secure authentication.

- Uploaded datasets and stored information should not be accessible to unauthorized users.

- APIs and database connections must be protected against common security attacks.

### 2.2.5. Usability:

- The interface should be simple and easy to navigate for non-technical users.

- Graphs, predictions, and alerts should be visually clear and understandable.

### 2.2.6 Maintainability:

- The system should use a modular structure to allow easy updates and bug fixes.

- Prediction models should be replaceable or up-gradable without affecting the whole system.

- Proper documentation must be maintained.

### 2.2.7 Portability:

- The application should run on multiple platforms including Windows, Linux, and cloud environments.

- Users should be able to access it using all major web browsers.

### 2.2.8. Data Integrity:

- Data must remain accurate, consistent, and validated throughout collection, preprocessing, and storage.

- The system should automatically handle missing or duplicate data.

### 2.2.9. Backup & Recovery:

- Regular backups of data and prediction logs should be maintained.

- The system must restore quickly to the last stable version if a failure occurs.

- Use Case Diagram(s):

%3CmxGraphModel%3E%3Croot%3E%3CmxCell%20id%3D%220%22%2F%3E%3CmxCell%20id%3D%221%22%20parent%3D%220%22%2F%3E%3CmxCell%20id%3D%222%22%20parent%3D%221%22%20style%3D%22shape%3DumlActor%3BverticalLabelPosition%3Dbottom%3BverticalAlign%3Dtop%3Bhtml%3D1%3BoutlineConnect%3D0%3B%22%20value%3D%22Admin%20%2F%20Manager%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2290%22%20width%3D%2250%22%20x%3D%2240%22%20y%3D%2280%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%223%22%20parent%3D%221%22%20style%3D%22shape%3DumlActor%3BverticalLabelPosition%3Dbottom%3BverticalAlign%3Dtop%3Bhtml%3D1%3BoutlineConnect%3D0%3B%22%20value%3D%22Staff%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2290%22%20width%3D%2250%22%20x%3D%2240%22%20y%3D%22320%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%224%22%20parent%3D%221%22%20style%3D%22shape%3DumlActor%3BverticalLabelPosition%3Dbottom%3BverticalAlign%3Dtop%3Bhtml%3D1%3BoutlineConnect%3D0%3B%22%20value%3D%22System%26lt%3Bdiv%26gt%3B(AI%20Engine)%26lt%3B%2Fdiv%26gt%3B%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2290%22%20width%3D%2250%22%20x%3D%22770%22%20y%3D%22130%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%225%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%2220%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%226%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Upload%20Dataset%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%2225%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%227%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%2270%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%228%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%22120%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%229%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%22170%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2210%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22View%20Prediction%20Dashboard%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%2275%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2211%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22View%20Customer%20Forecast%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%22125%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2212%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22View%20Food%20Item%20Forecast%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%22175%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2213%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%22260%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2214%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%22310%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2215%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%22360%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2216%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22240%22%20y%3D%22410%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2217%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22490%22%20y%3D%22110%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2218%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22490%22%20y%3D%22175%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2219%22%20parent%3D%221%22%20style%3D%22ellipse%3BwhiteSpace%3Dwrap%3Bhtml%3D1%3B%22%20value%3D%22%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2240%22%20width%3D%22130%22%20x%3D%22490%22%20y%3D%22240%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2220%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Download%20Reports%26lt%3Bspan%20style%3D%26quot%3Bcolor%3A%20rgba(0%2C%200%2C%200%2C%200)%3B%20font-family%3A%20monospace%3B%20font-size%3A%200px%3B%20text-align%3A%20start%3B%20text-wrap-mode%3A%20nowrap%3B%26quot%3B%26gt%3B%253CmxGraphModel%253E%253Croot%253E%253CmxCell%2520id%253D%25220%2522%252F%253E%253CmxCell%2520id%253D%25221%2522%2520parent%253D%25220%2522%252F%253E%253CmxCell%2520id%253D%25222%2522%2520parent%253D%25221%2522%2520style%253D%2522text%253Bhtml%253D1%253BwhiteSpace%253Dwrap%253BstrokeColor%253Dnone%253BfillColor%253Dnone%253Balign%253Dcenter%253BverticalAlign%253Dmiddle%253Brounded%253D0%253B%2522%2520value%253D%2522View%2520Food%2520Item%2520Forecast%2522%2520vertex%253D%25221%2522%253E%253CmxGeometry%2520height%253D%252230%2522%2520width%253D%2522102.5%2522%2520x%253D%2522253.75%2522%2520y%253D%2522175%2522%2520as%253D%2522geometry%2522%252F%253E%253C%252FmxCell%253E%253C%252Froot%253E%253C%252FmxGraphModel%253E%26lt%3B%2Fspan%26gt%3B%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%22265%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2221%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Manage%20Users%26lt%3Bspan%20style%3D%26quot%3Bcolor%3A%20rgba(0%2C%200%2C%200%2C%200)%3B%20font-family%3A%20monospace%3B%20font-size%3A%200px%3B%20text-align%3A%20start%3B%20text-wrap-mode%3A%20nowrap%3B%26quot%3B%26gt%3B%253CmxGraphModel%253E%253Croot%253E%253CmxCell%2520id%253D%25220%2522%252F%253E%253CmxCell%2520id%253D%25221%2522%2520parent%253D%25220%2522%252F%253E%253CmxCell%2520id%253D%25222%2522%2520parent%253D%25221%2522%2520style%253D%2522text%253Bhtml%253D1%253BwhiteSpace%253Dwrap%253BstrokeColor%253Dnone%253BfillColor%253Dnone%253Balign%253Dcenter%253BverticalAlign%253Dmiddle%253Brounded%253D0%253B%2522%2520value%253D%2522View%2520Food%2520Item%2520Forecast%2522%2520vertex%253D%25221%2522%253E%253CmxGeometry%2520height%253D%252230%2522%2520width%253D%2522102.5%2522%2520x%253D%2522253.75%2522%2520y%253D%2522175%2522%2520as%253D%2522geometry%2522%252F%253E%253C%252FmxCell%253E%253C%252Froot%253E%253C%252FmxGraphModel%253E%26lt%3B%2Fspan%26gt%3B%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22260%22%20y%3D%22315%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2222%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22View%20Alerts%26lt%3Bspan%20style%3D%26quot%3Bcolor%3A%20rgba(0%2C%200%2C%200%2C%200)%3B%20font-family%3A%20monospace%3B%20font-size%3A%200px%3B%20text-align%3A%20start%3B%20text-wrap-mode%3A%20nowrap%3B%26quot%3B%26gt%3B%253CmxGraphModel%253E%253Croot%253E%253CmxCell%2520id%253D%25220%2522%252F%253E%253CmxCell%2520id%253D%25221%2522%2520parent%253D%25220%2522%252F%253E%253CmxCell%2520id%253D%25222%2522%2520parent%253D%25221%2522%2520style%253D%2522text%253Bhtml%253D1%253BwhiteSpace%253Dwrap%253BstrokeColor%253Dnone%253BfillColor%253Dnone%253Balign%253Dcenter%253BverticalAlign%253Dmiddle%253Brounded%253D0%253B%2522%2520value%253D%2522View%2520Food%2520Item%2520Forecast%2522%2520vertex%253D%25221%2522%253E%253CmxGeometry%2520height%253D%252230%2522%2520width%253D%2522102.5%2522%2520x%253D%2522253.75%2522%2520y%253D%2522175%2522%2520as%253D%2522geometry%2522%252F%253E%253C%252FmxCell%253E%253C%252Froot%253E%253C%252FmxGraphModel%253E%26lt%3B%2Fspan%26gt%3B%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%22365%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2223%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Inventory%20Suggestions%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22253.75%22%20y%3D%22415%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2224%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Preprocess%20Data%26amp%3Bnbsp%3B%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22503.75%22%20y%3D%22115%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2225%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Train%20Model%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22503.75%22%20y%3D%22180%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2226%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22Generate%20Predictions%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22102.5%22%20x%3D%22503.75%22%20y%3D%22245%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2227%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22110%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22240%22%20y%3D%2240%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2228%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22110%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22240%22%20y%3D%22100%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2229%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3BentryX%3D0%3BentryY%3D0.5%3BentryDx%3D0%3BentryDy%3D0%3B%22%20target%3D%228%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22110%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22240%22%20y%3D%22110%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2230%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3BentryX%3D0%3BentryY%3D0.5%3BentryDx%3D0%3BentryDy%3D0%3B%22%20target%3D%229%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22110%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22250%22%20y%3D%22170%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2231%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22370%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22240%22%20y%3D%22285%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2232%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3BentryX%3D0%3BentryY%3D0.5%3BentryDx%3D0%3BentryDy%3D0%3B%22%20target%3D%2214%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22370%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22230%22%20y%3D%22320%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2233%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22370%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22240%22%20y%3D%22375%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2234%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3BentryX%3D0.008%3BentryY%3D0.35%3BentryDx%3D0%3BentryDy%3D0%3BentryPerimeter%3D0%3B%22%20target%3D%2216%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22120%22%20y%3D%22370%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22230%22%20y%3D%22385%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2235%22%20edge%3D%221%22%20parent%3D%221%22%20source%3D%2217%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3BexitX%3D0.985%3BexitY%3D0.7%3BexitDx%3D0%3BexitDy%3D0%3BexitPerimeter%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22620%22%20y%3D%22175%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22740%22%20y%3D%22180%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2236%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22620%22%20y%3D%22195%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22740%22%20y%3D%22180%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2237%22%20edge%3D%221%22%20parent%3D%221%22%20style%3D%22endArrow%3Dnone%3Bhtml%3D1%3Brounded%3D0%3B%22%20value%3D%22%22%3E%3CmxGeometry%20height%3D%2250%22%20relative%3D%221%22%20width%3D%2250%22%20as%3D%22geometry%22%3E%3CmxPoint%20x%3D%22620%22%20y%3D%22260%22%20as%3D%22sourcePoint%22%2F%3E%3CmxPoint%20x%3D%22740%22%20y%3D%22180%22%20as%3D%22targetPoint%22%2F%3E%3C%2FmxGeometry%3E%3C%2FmxCell%3E%3CmxCell%20id%3D%2238%22%20parent%3D%221%22%20style%3D%22text%3Bhtml%3D1%3BwhiteSpace%3Dwrap%3BstrokeColor%3Dnone%3BfillColor%3Dnone%3Balign%3Dcenter%3BverticalAlign%3Dmiddle%3Brounded%3D0%3B%22%20value%3D%22%26lt%3Bp%20class%3D%26quot%3Bp%26quot%3B%20align%3D%26quot%3Bcenter%26quot%3B%20style%3D%26quot%3Bmargin-top%3A%200pt%3B%20margin-bottom%3A%200.05pt%3B%26quot%3B%26gt%3B%26lt%3Bb%26gt%3B%26lt%3Bspan%20style%3D%26quot%3Bfont-family%3A%20Calibri%3B%26quot%3B%26gt%3B%26lt%3Bfont%20style%3D%26quot%3Bfont-size%3A%2019px%3B%26quot%3B%26gt%3BAI-Driven%20Forecasting%20for%20Efficient%20Food%20Supply%20Chain%20Management%26lt%3B%2Ffont%26gt%3B%26lt%3B%2Fspan%26gt%3B%26lt%3B%2Fb%26gt%3B%26lt%3Bspan%20style%3D%26quot%3Bmso-spacerun%3A'yes'%3Bfont-family%3A'Times%20New%20Roman'%3Bfont-size%3A12.0000pt%3B%26quot%3B%26gt%3B%26lt%3B%2Fspan%26gt%3B%26lt%3B%2Fp%26gt%3B%22%20vertex%3D%221%22%3E%3CmxGeometry%20height%3D%2230%22%20width%3D%22370%22%20x%3D%22240%22%20y%3D%22-70%22%20as%3D%22geometry%22%2F%3E%3C%2FmxCell%3E%3C%2Froot%3E%3C%2FmxGraphModel444    44

| Use case Title | Manage Users |
| --- | --- |
| Use case ID | UC 01 |
| Actors | Admin |
| Description: - User logs into the system using valid credentials to access features. |  |
| Pre-Condition: - User must already be registered. |  |
| Task Sequence: - User opens the login page. - User enters email and password. - System verifies credentials. - System grants access and opens dashboard. |  |
| Post Codition: - User is authenticated and redirected to dashboard. |  |
| Alternative Paths: - Incorrect password → System shows error and asks to retry. - User not found → System suggests account creation. |  |
| Exceptions: - Server is down → System cannot authenticate. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

- Usage Scenarios:

4.1. Manage User Login

| Use case Title | Upload Dataset |
| --- | --- |
| Use case ID | UC 02 |
| Actors | Admin |
| Description: - Admin uploads historical sales/customer data into the system. |  |
| Pre-Condition: - Admin must be logged in. |  |
| Task Sequence: - Admin selects “Upload Dataset”. - System prompts for file selection. - Admin uploads CSV/Excel file. - System validates file format. - System stores dataset. |  |
| Post Codition: - Dataset is stored and ready for preprocessing. |  |
| Alternative Paths: - File contains missing/wrong values → system shows error. |  |
| Exceptions: - File upload fails due to network/storage issue. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.2. Upload Dataset:

4.3. Retrain Prediction Model

| Use case Title | Retrain Prediction Model |
| --- | --- |
| Use case ID | UC 03 |
| Actors | Admin |
| Description: - Admin retrains the prediction model using updated data. |  |
| Pre-Condition: - Dataset already uploaded. |  |
| Task Sequence: - Admin selects “Retrain Model.” - System processes dataset. - AI model trains on new data. - System confirms completion. |  |
| Post Codition: - New model saved and active. |  |
| Alternative Paths: - Training failure → system shows error. |  |
| Exceptions: - Insufficient data for chosen model → abort and notify. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.4. View Predictions

| #Use case related to View Prediction Dashboard |  |
| --- | --- |
| Use case Title | View Prediction Dashboard |
| Use case ID | UC 04 |
| Actors | Admin |
| Description: - Admin views daily/weekly customer & food demand. |  |
| Pre-Condition: - System must have trained prediction results. |  |
| Task Sequence: - User opens Dashboard. - System loads prediction charts (daily/weekly). - User interacts with filters (date range, category). |  |
| Post Codition: - Dashboard shows updated charts and statistics. |  |
| Alternative Paths: - No predictions available → System shows placeholder message. |  |
| Exceptions: - Predictions missing (no recent model run) → display notice and last available prediction. Data fetch error → show retry option. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.5. Manage Inventory Suggestions:

| Use case Title | Manage Inventory Suggestions |
| --- | --- |
| Use case ID | UC 05 |
| Actors | Admin/Manager |
| Description: - Admin reviews inventory recommendations generated by AI. |  |
| Pre-Condition: - Predictions must be available. |  |
| Task Sequence: - Admin opens Inventory Suggestions. - System shows required quantities. - Admin reviews and takes action. |  |
| Post Codition: - Updated inventory planning decisions. |  |
| Alternative Paths: - Incomplete prediction → system warns user. |  |
| Exceptions: - Missing BOM mapping for a menu item → flag and request admin mapping. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.6. Enter Daily Sales Data:

| Use case Title | Enter Daily Sales Data |
| --- | --- |
| Use case ID | UC 06 |
| Actors | Staff |
| Description: - Capture daily sales when POS integration is absent or to correct mismatches. |  |
| Pre-Condition: - Staff authenticated and has permission. |  |
| Task Sequence: - Staff logs in. - Staff navigates to Daily Sales. - Staff enters item-wise sales and quantities or uploads end-of-day CSV. - System validates entries, saves data, and triggers preprocessing. |  |
| Post Codition: - Sales data stored; triggers update for predictions. |  |
| Alternative Paths: - Mobile quick-entry interface for multiple shifts. - Edit previously submitted day records (with audit). |  |
| Exceptions: - Invalid quantities (negative/non-numeric) → error and reject. Duplicate submission for same day → prompt to merge or overwrite. Network failure during save → cache locally and retry. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.7. View Predictions:

| Use case Title | View Predictions |
| --- | --- |
| Use case ID | UC 07 |
| Actors | Staff |
| Description: - Staff views the daily/weekly demand predictions. |  |
| Pre-Condition: - Predictions exist. |  |
| Task Sequence: - Staff opens Prediction Dashboard. - System loads predictions. |  |
| Post Codition: - None. |  |
| Alternative Paths: - No predictions → message shown. |  |
| Exceptions: - Timeout for large ranges → suggest smaller range or async processing. - Prediction service down → show error, allow retry. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.8. Download Reports:

| Use case Title | Download Reports |
| --- | --- |
| Use case ID | UC 07 |
| Actors | Staff |
| Description: - Provide historical and forecast reports for auditing and decision-making. |  |
| Pre-Condition: - Requested data must exist in DB. |  |
| Task Sequence: - User selects Reports. - User picks date range and report type (prediction, sales, wastage). - System generates report and offers download (PDF/Excel). |  |
| Post Codition: - Report file generated and logged. |  |
| Alternative Paths: - Schedule automated daily/weekly report emails. b) Generate summarized KPI dashboard. |  |
| Exceptions: - Report generation timeout for large ranges → recommend smaller range or async processing. - Missing data for date range → flag gaps in report. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.9.Generate Predictions:

| Use case Title | Generate Predictions |
| --- | --- |
| Use case ID | UC 09 |
| Actors | System |
| Description: - Core automated forecasting engine that outputs daily/weekly forecasts. |  |
| Pre-Condition: - Preprocessed data available. |  |
| Task Sequence: - Prediction system reads preprocessed historical data. - System runs forecasting model and computes predictions + confidence intervals. - System stores predictions and notifies application. |  |
| Post Codition: - New predictions persisted; metrics logged. |  |
| Alternative Paths: - Ensemble mode combine outputs of multiple models. - Fallback to simpler model when complex model fails. |  |
| Exceptions: - Missing features or NaNs in input → model aborts and logs error. Model runtime exceeds SLA → cancel and use last stable model.Hardware failure → failover to backup instance. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

4.10. Process Uploaded Data:

| Use case Title | Process Uploaded Data |
| --- | --- |
| Use case ID | UC 10 |
| Actors | System |
| Description: - Preprocessing pipeline that readies raw sales/pos data for modeling. |  |
| Pre-Condition: - Upload complete and accessible. |  |
| Task Sequence: - System ingests raw uploaded file. - System runs cleaning (duplicate, fill/mask missing values), normalization, and feature engineering (holidays, day-of-week). - System writes preprocessed dataset to training store. |  |
| Post Codition: - Clean dataset ready for training/prediction. |  |
| Alternative Paths: - User-provided column mapping used. - If schema mismatched, alert admin for mapping. |  |
| Exceptions: - Unresolvable missing critical fields (e.g., timestamp) → reject file and notify admin.Incompatible encoding/locale → reject with instructions. Preprocessing job crashes → retry or escalate. |  |
| Created History: 2-12-2025 |  |
| Author: BC210400577, BC220409484 |  |

- Adopted Methodology:

Methodology

We are using the VU Process Model which is a hybrid of the Waterfall and Spiral models

# Reason for Selection

This project has several modules including data collection AI based demand prediction visualization and inventory support A fully linear Waterfall model would be too rigid for the iterative development and testing needed for AI models The VU Process Model allows us to plan and document requirements systematically in the Waterfall phase and develop and test AI forecasting models and dashboards iteratively in the Spiral phase to ensure accuracy before deployment

# Process Phases

- Requirements Engineering

We gather all functional requirements such as data collection prediction visualization inventory planning and user management We also gather nonfunctional requirements including system performance accuracy and security Currently we are creating the SRS document

- Design Phase

We design the system architecture showing how data flows from collection to the AI model to the dashboard We design the database to store historical customer and food data We plan the dashboard layout for visualizing predictions and define the interfaces between modules such as database to AI module to dashboard

- Construction and Implementation

We follow Spiral iterations for building the system

- Iteration 1: Implement data collection and preprocessing modules including collecting historical data cleaning data and allowing CSV or Excel uploads

- Iteration 2: Develop AI prediction models such as Linear Regression ARIMA and LSTM and train them on historical data

- Iteration 3: Build visualization and reporting modules including charts dashboards and downloadable reports

- Iteration 4: Implement inventory planning support based on predicted demand

- Iteration 5: Implement user management including admin and staff roles login authentication and maintaining a history of predictions

- Testing and Verification

We perform unit testing for each module Validate AI predictions using historical data and conduct user acceptance testing with sample users to ensure the system works as expected

- Deployment

We deploy the system as a web application or local application using Flask Django or Streamlit We prepare final documentation and a user manual and provide instructions for retraining the model when new data is added

- Work Plan (Gantt Chart): 

The following Work Plan presents the detailed timeline for the “AI-Driven Forecasting for Efficient Food Supply Chain Management” project. It is structured into four progressive phases to guarantee the systematic completion of all deliverables, from requirements specification through to final system deployment.

| Task ID | Task Name | Start Date | End Date | Deliverable |
| --- | --- | --- | --- | --- |
| 1.0 | Phase 1: SRS Document | 05-Nov-2025 | 04-Dec-2025 | SRS Submission |
| 1.1 | Project Scope & Requirements Gathering | 05-Nov-2025 | 19-Nov-2025 | Draft Requirements |
| 1.2 | Use Case Modeling & Usage Scenarios | 20-Nov-2025 | 26-Nov-2025 | Use Case Diagrams |
| 1.3 | Draft, Review, and Finalize SRS Document | 27-Nov-2025 | 04-Dec-2025 | Final SRS |
| 1.4 | Deliverable 1: SRS Submission | 04-Dec-2025 | 04-Dec-2025 | Uploaded File |
| 2.0 | Phase 2: Design Document | 05-Dec-2025 | 23-Jan-2026 | Design Submission |
| 2.1 | System Architecture Design | 05-Dec-2025 | 18-Dec-2025 | Architecture Diagrams |
| 2.2 | Database Design (ERD & Schema) | 19-Dec-2025 | 02-Jan-2026 | ERD Model |
| 2.3 | UI/UX Prototyping (Mockups) | 03-Jan-2026 | 16-Jan-2026 | Interface Designs |
| 2.4 | Finalize Design Document | 17-Jan-2026 | 23-Jan-2026 | Final Design Doc |
| 2.5 | Deliverable 2: Design Doc Submission | 23-Jan-2026 | 23-Jan-2026 | Uploaded File |
| 3.0 | Phase 3: Prototype Phase | 24-Jan-2026 | 03-Mar-2026 | Working Prototype |
| 3.1 | Environment Setup & Project Init | 24-Jan-2026 | 30-Jan-2026 | Dev Environment |
| 3.2 | Develop Authentication Module (Login/Signup) | 31-Jan-2026 | 10-Feb-2026 | Functional Login |
| 3.3 | Develop Data Input UI (Manual Entry / CSV Upload) | 11-Feb-2026 | 20-Feb-2026 | Input Screens / Upload Feature |
| 3.4 | Initial API/AI Integration (Prediction Endpoint) | 21-Feb-2026 | 02-Mar-2026 | Basic Prediction |
| 3.5 | Deliverable 3: Prototype Submission | 03-Mar-2026 | 03-Mar-2026 | Source Code (Partial) |
| 4.0 | Phase 4: Final Application | 04-Mar-2026 | 28-Apr-2026 | Final Project |
| 4.1 | Implement Prediction Dashboard | 04-Mar-2026 | 15-Mar-2026 | Dashboard Feature |
| 4.2 | Implement Inventory & Alerts | 16-Mar-2026 | 25-Mar-2026 | Complete Features |
| 4.3 | Final Testing & Bug Fixing | 26-Mar-2026 | 05-Apr-2026 | Stable App |
| 4.4 | Final Report & Presentation Prep | 06-Apr-2026 | 28-Apr-2026 | Final Report |
| 4.5 | Deliverable 4: Final Project Submission | 28-Apr-2026 | 28-Apr-2026 | Complete Code & Docs |